# Business Case

Next-Generation PLM System

ROI & Value Proposition

€800K-900K

Annual Value for 50 RFQs/Year

# Executive Summary

This PLM system delivers measurable business value through three revenue-generating capabilities:

| Capability | Business Impact | Annual Value |
| --- | --- | --- |
| Smart Quoting & Gap Analysis | 45% win rate (vs 30%), quotes in hours not weeks | €750K |
| Platform Reuse & Config Management | 70% platform reuse, automated code generation | €50-100K |
| Engineering Efficiency | 50% faster development, better estimates | €23K |
| TOTAL ANNUAL VALUE: | €823K-873K |

# The Problem We're Solving

## Current State Pain Points

Slow Quoting Kills Opportunities

- Takes 1-3 weeks to provide quotes

- Customers move on to faster competitors

- Engineers spend 20-40 hours per RFQ on analysis

- Result: 30% win rate, €300K-500K in lost revenue annually

Inaccurate Estimates Destroy Margins

- Estimates vary ±30-50% from actual

- Frequent cost overruns on fixed-price projects

- No historical data to learn from

- Result: 20-30% of projects lose money

Hidden Platform Value Unrealized

- Engineers don't know what's reusable

- Platform components exist but aren't found

- Reinventing solutions costs 200-800 hours/project

- Result: 50-70% less platform reuse than possible

# Our Solution: Three-Layer Value

## Layer 1: Smart Quoting & Gap Analysis

Upload customer requirements → Instant analysis in 2-4 hours

| ❌ Traditional Process 1-3 weeks Manual analysis ±30-50% accuracy No reuse visibility 30% win rate | ✓ With Smart Quoting 2-4 hours AI-powered analysis ±10-20% accuracy Exact reuse % per req 45% win rate |
| --- | --- |

What The System Does:

- Imports requirements from PDF/Word/Email/Meeting transcripts

- Matches against ALL existing platform components and past projects

- Classifies: ✓ Fully Covered | ⚠ Minor Mods | ◉ Partial | ✗ New Development

- Estimates effort based on historical actuals (learns over time)

- Generates professional quote with interactive customer portal

## Layer 2: Hardware Abstraction & Config Management

Configure → Map → Generate complete PLC project in minutes

The Workflow:

- Step 1: Select platform components (motor control v3.2, safety v2.1)

- Step 2: Add project-specific customizations

- Step 3: Define hardware (PLC type, I/O modules, communication)

- Step 4: Drag-drop signal mapping (software → hardware I/O)

- Step 5: Click 'Generate' → CODESYS project opens, fully configured

Time Savings:

| Manual Configuration 10-40 hours per project Signal mapping errors common Duplicate platform work | Automated Generation 10 minutes per project Zero mapping errors Perfect platform reuse |
| --- | --- |

## Layer 3: Infinite Canvas & Modern UX

Engineers work faster when the interface feels natural

Key Features:

- Spatial Canvas: Drag requirements onto functions, see relationships visually

- Multi-Perspective: Same data, different views (requirements, systems, design, test)

- Real-Time Collaboration: Multiple engineers work simultaneously

- Offline-First: Work anywhere, sync when connected

Productivity Impact:

- 50% faster requirement linking

- 70% reduction in traceability matrix generation time

- Engineers enjoy using it (reduces onboarding friction)

# ROI Analysis

## Scenario: Company Processing 50 RFQs/Year

€823K-873K

Annual Value

| Benefit Category | Calculation | Annual Value |
| --- | --- | --- |
| Higher Win Rate | 30% → 45% = 7.5 more projects won × €100K avg | €750,000 |
| Better Estimates | Avoid 2-3 loss projects/year | €50,000-100,000 |
| Time Savings | 235 hours/year × €100/hour | €23,500 |
| TOTAL: | €823K-873K |

# Investment & Timeline

## Development Phases

| Phase | Timeline | Key Deliverables | Value Unlocked |
| --- | --- | --- | --- |
| Phase 1: Foundation | Months 1-12 | Canvas, Requirements, Platform distinction | 30% productivity gain |
| Phase 2: Smart Quoting | Months 13-24 | Gap analysis, cost estimation, quote generation | €750K revenue lift |
| Phase 3: HW Config | Months 25-36 | Hardware abstraction, code generation, automated testing | 70% platform reuse |
| Phase 4: AI Native | Months 37-60 | AI suggestions, conversational config, predictive analytics | Continuous improvement |

Payback Period: 6-12 Months

Smart Quoting delivers immediate ROI once deployed (Month 12-18). Hardware Config and AI features compound value over time.

# Risk Mitigation

| Risk | Probability | Mitigation |
| --- | --- | --- |
| User adoption resistance | Medium | Intuitive UI, incremental rollout, clear value demonstration |
| Development delays | Medium | Agile methodology, MVP approach, each phase delivers value |
| AI estimation inaccuracy | Low | Starts with historical data, improves over time, human oversight |
| Data migration challenges | Low | Start fresh, import key platform components selectively |

# Competitive Advantage

## Why This Beats Commercial PLM Systems

Commercial PLM (Teamcenter, Windchill, etc.):

- Cost: €100K-500K+ in licenses annually

- Implementation: 6-18 months, requires consultants

- User Experience: 1990s database forms, steep learning curve

- Smart Quoting: Not available

- Hardware Abstraction: Requires expensive add-ons

Our System:

- Cost: Development investment, no ongoing licenses

- Implementation: Incremental, value from month 6

- User Experience: Modern, intuitive, engineers love it

- Smart Quoting: Core feature, €750K annual value

- Hardware Abstraction: Integrated, one-click generation

## Strategic Benefits

- Ownership: We control our roadmap, not vendor

- Customization: Tailored exactly to our workflow

- Competitive Edge: Unique capability competitors don't have

- Recruitment: Engineers attracted to modern tools

- IP Protection: Our platform knowledge stays internal

Recommendation

Proceed with Development

This system delivers exceptional ROI through three revenue-generating capabilities that traditional PLM systems cannot match.

Next Steps:

- Month 1-2: Prototype infinite canvas, demonstrate to stakeholders

- Month 3-6: Build requirements management core

- Month 7-12: Add platform distinction and begin real project use

- Month 13-24: Deploy Smart Quoting (immediate €750K value)

- Month 25-60: Hardware config and AI features (continuous improvement)

€823K-873K Annual Value

6-12 Month Payback Period