# User Stories & Implementation Guide

Next-Generation PLM System

Epic & Story Breakdown

# Introduction

This document provides user stories organized by Epic for implementing the Next-Generation PLM system. Stories are written from the user's perspective and include acceptance criteria for validation.

## Story Format

Each story follows this structure:

- Title: Short descriptive name

- As a: User role

- I want: Feature description

- So that: Business value

- Acceptance Criteria: Testable conditions

- Story Points: Effort estimate (Fibonacci)

## Priority Levels

| P0 - Critical | Must have for MVP. System doesn't work without it. |
| --- | --- |
| P1 - High | Needed for Phase 1. Major user value. |
| P2 - Medium | Nice to have. Can be deferred to Phase 2. |
| P3 - Low | Future enhancement. Phase 3+. |

# PHASE 1: FOUNDATION (Months 1-12)

EPIC 1.1: Infinite Canvas Core

Build the foundational spatial canvas interface with pan, zoom, and node manipulation.

Story 1.1.1: Basic Canvas with Pan and Zoom

As a systems engineer

I want to pan and zoom on an infinite canvas

So that I can navigate large engineering spaces naturally

Acceptance Criteria:

- Can pan canvas by dragging with mouse or two-finger touch

- Can zoom with mouse wheel or pinch gesture

- Zoom maintains smooth 60fps performance

- Canvas remembers position when switching views

- Minimap shows viewport position

Story Points: 8 | Priority: P0

Story 1.1.2: Create and Position Nodes

As a requirements engineer

I want to create nodes on the canvas and position them spatially

So that I can organize requirements in meaningful layouts

Acceptance Criteria:

- Right-click context menu creates new node

- Can drag nodes to reposition

- Node position persists when saved

- Multi-select with drag rectangle

- Snap-to-grid option available

Story Points: 5 | Priority: P0

Story 1.1.3: Visual Node Types

As a user

I want different node types to have distinct visual appearances

So that I can quickly identify platform, project, and hardware components

Acceptance Criteria:

- Platform nodes have blue border

- Project nodes have orange border

- Hardware nodes have green border

- Icons indicate node type (requirement, function, component, etc.)

- Color legend available in UI

Story Points: 3 | Priority: P0

EPIC 1.2: Requirements Management

Enable creation, editing, and organization of requirements with rich text and attributes.

Story 1.2.1: Rich Text Requirement Editor

As a requirements engineer

I want a rich text editor for writing requirements

So that I can format requirements with bold, lists, tables, and links

Acceptance Criteria:

- Double-click node opens editor modal

- Toolbar with formatting options (bold, italic, lists)

- Support tables for structured data

- Can insert hyperlinks to external docs

- Auto-save while editing

Story Points: 8 | Priority: P0

Story 1.2.2: Requirement Attributes

As a requirements engineer

I want to add attributes to requirements (type, priority, status, owner)

So that I can categorize and filter requirements effectively

Acceptance Criteria:

- Attributes panel in editor sidebar

- Dropdown for Type (functional, performance, safety, compliance)

- Dropdown for Priority (critical, high, medium, low)

- Dropdown for Status (draft, review, approved, released)

- Owner field with user autocomplete

Story Points: 5 | Priority: P0

Story 1.2.3: Filter and Search Requirements

As a project manager

I want to filter requirements by attributes and search by text

So that I can quickly find specific requirements in large projects

Acceptance Criteria:

- Filter panel with checkboxes for Type, Priority, Status

- Search bar with instant results (< 100ms)

- Canvas dims non-matching nodes

- Clear filters button

Story Points: 5 | Priority: P1

EPIC 1.3: Relationship Management

Enable drag-drop creation of relationships between nodes with visual connections.

Story 1.3.1: Drag-Drop Connection Creation

As a systems engineer

I want to drag from one node to another to create relationships

So that I can link requirements to functions naturally

Acceptance Criteria:

- Hover over node shows connection handle

- Drag handle shows animated line to cursor

- Valid targets highlight green, invalid highlight red

- Drop on target shows relationship type menu

- Connection appears with smooth animation

Story Points: 13 | Priority: P0

Story 1.3.2: Relationship Type Selection

As a user

I want to specify relationship types (implements, tests, derives-from, etc.)

So that relationships have semantic meaning

Acceptance Criteria:

- Context menu shows relationship types based on source/target

- Supported: implements, tests, contains, derives-from, conflicts-with

- Connection lines color-coded by type

- Can edit relationship type after creation

Story Points: 5 | Priority: P0

EPIC 1.4: Data Persistence & Sync

Implement offline-first architecture with local storage and sync capabilities.

Story 1.4.1: Local Storage with Auto-Save

As a user

I want my work to save automatically to local storage

So that I don't lose data if browser crashes

Acceptance Criteria:

- Changes save to IndexedDB/SQLite every 5 seconds

- Visual indicator shows save status

- Works offline with no server connection

- Can export/import workspace as JSON file

Story Points: 8 | Priority: P0

Story 1.4.2: Basic Sync to Server

As a user

I want my local changes to sync to a central server

So that my team can see my work and I can access it from other devices

Acceptance Criteria:

- Syncs when online every 30 seconds

- Queues changes when offline, syncs when reconnected

- Sync indicator shows status (synced, syncing, offline)

- Manual sync button available

Story Points: 13 | Priority: P1

# PHASE 2: SMART QUOTING (Months 13-24)

EPIC 2.1: Requirement Import & Analysis

Enable import of customer requirements and AI-powered analysis against existing platform.

Story 2.1.1: PDF/Word Requirement Import

As a sales engineer

I want to upload customer requirement documents (PDF/Word)

So that the system can extract individual requirements automatically

Acceptance Criteria:

- Drag-drop upload area accepts PDF, DOCX, XLSX

- AI extracts individual requirements from unstructured text

- Preview extracted requirements before import

- Can manually edit/split/merge requirements

- Progress indicator during processing

Story Points: 13 | Priority: P0

Story 2.1.2: Semantic Requirement Matching

As a sales engineer

I want the system to match customer requirements against platform components

So that I know which requirements are already covered

Acceptance Criteria:

- AI compares semantically (not just keywords)

- Shows match percentage for each requirement

- Searches platform components, past projects, test cases

- Analysis completes in < 5 minutes for 50 requirements

Story Points: 21 | Priority: P0

Story 2.1.3: Coverage Classification

As a sales engineer

I want each requirement classified as Fully Covered, Minor Mod, Partial, or New

So that I understand the scope of work needed

Acceptance Criteria:

- ✓ Fully Covered: Existing component directly satisfies

- ⚠ Minor Modification: Small changes needed (4-40 hours)

- ◉ Partial Coverage: Significant rework (40-200 hours)

- ✗ No Coverage: Completely new development (200+ hours)

- Visual summary dashboard shows distribution

Story Points: 13 | Priority: P0

EPIC 2.2: Cost Estimation & Quote Generation

Calculate effort estimates based on historical data and generate professional quotes.

Story 2.2.1: Historical Effort Learning

As a system

I want to learn from actual project hours vs estimated hours

So that estimates improve over time

Acceptance Criteria:

- Tracks actual hours spent on requirements/components

- Compares against original estimates

- Adjusts future estimates based on historical accuracy

- Admin dashboard shows estimation accuracy trends

Story Points: 13 | Priority: P1

Story 2.2.2: Automated Effort Calculation

As a sales engineer

I want automatic effort estimates with confidence ranges

So that I can provide data-driven quotes

Acceptance Criteria:

- Calculates best case, most likely, worst case hours

- Includes design, testing, documentation, PM overhead

- Risk factors adjust estimates (safety cert, new tech, etc.)

- Recommended quote with confidence level

Story Points: 13 | Priority: P0

Story 2.2.3: Professional Quote PDF Generation

As a sales manager

I want to generate a professional quote PDF with one click

So that I can send quotes to customers immediately

Acceptance Criteria:

- Company branding (logo, colors)

- Executive summary with coverage breakdown

- Scope, deliverables, timeline, cost breakdown

- Terms & conditions

- Generate in < 10 seconds

Story Points: 8 | Priority: P0

# PHASE 3: HARDWARE CONFIGURATION (Months 25-36)

EPIC 3.1: Configuration Management

Enable visual configuration of platform and project components with hardware abstraction.

Story 3.1.1: Platform Component Library

As a controls engineer

I want to browse and select platform components from a library

So that I can quickly build configurations from proven components

Acceptance Criteria:

- Searchable library panel

- Filter by type, version, certification status

- Component details show: version, dependencies, test coverage, requirements

- Drag component onto config canvas

Story Points: 8 | Priority: P0

Story 3.1.2: Drag-Drop Signal Mapping

As a controls engineer

I want to drag software signals to hardware I/O points

So that I can map signals visually without manual configuration

Acceptance Criteria:

- Left panel: software signals from components

- Right panel: hardware I/O from PLC config

- Drag signal to I/O, validates data type

- Green=valid, red=type mismatch, yellow=warning

- AI suggests mappings based on naming

Story Points: 21 | Priority: P0

Story 3.1.3: CODESYS Project Generation

As a controls engineer

I want to generate a complete CODESYS project from my configuration

So that I can go from design to runnable code in minutes

Acceptance Criteria:

- 'Generate' button creates .project file

- Device tree with hardware config

- POUs instantiated from platform components

- I/O mapping configured correctly

- Opens in CODESYS IDE automatically

Story Points: 21 | Priority: P0

# Implementation Summary

## Phase 1 (Months 1-12): 90 Story Points

Core foundation with infinite canvas, requirements management, relationships, and data persistence. Team velocity ~8-10 points/sprint (2 weeks) = 16-20 months at ~10 points/sprint = 9-11 sprints = 18-22 weeks = 4.5-5.5 months of actual development.

## Phase 2 (Months 13-24): 80 Story Points

Smart Quoting with AI-powered gap analysis, cost estimation, and professional quote generation. This is where €750K annual revenue impact begins.

## Phase 3 (Months 25-36): 50 Story Points

Hardware abstraction with configuration management and automated code generation. Enables 70% platform reuse and 10-minute PLC configurations.

## Total Effort

220 story points across 3 phases. Assuming 10 points/sprint and 2-week sprints, this is ~44 weeks of development time (11 months of development). Adding planning, testing, refinement: 36 months total calendar time is realistic.

## Team Recommendation

- 2 Full-Stack Engineers: Frontend (React/canvas) + Backend (API/DB)

- 1 UX Designer: Phase 1-2 focused on making interface magical

- 1 AI/ML Engineer: Phase 2+ for Smart Quoting and semantic matching

- 1 PLC/Controls Expert: Phase 3 for CODESYS generation

- 1 Product Owner/PM: Throughout, coordinates with stakeholders

These stories provide a starting point.

Refine and break down further during sprint planning.