# ACCELERATED ROADMAP

3-Year Implementation Plan

6-Month MVP → 2030 Vision by End of 2027

LET'S BUILD THIS!

# What Changed & Why It Works

BOSS APPROVED: The aggressive timeline is actually smart. Here's why we can do this in 3 years instead of 5.

| Aspect | Original (5 years) | Accelerated (3 years) |
| --- | --- | --- |
| Phase 1 | 12 months - cautious | 6 months - focused MVP |
| Smart Quoting | Months 13-24 | Months 7-12 - parallel work |
| Hardware Config | Months 25-36 | Months 13-24 - parallel |
| AI Features | Months 37-60 | Months 25-36 - AI from start |

Key Strategy Changes:

- Parallel Development: Multiple features built simultaneously with larger team

- Lean MVP: Phase 1 cuts scope to absolute essentials - enough to prove concept

- AI Earlier: Don't wait for Phase 4 - integrate AI from Phase 2 onward

- Buy vs Build: Use existing libraries aggressively (React Flow, PptxGenJS, Claude API)

# Complete 36-Month Timeline

Start: January 2025 → Complete: December 2027

## PHASE 1: MVP (Months 1-6)

January - June 2025

| Month | Focus | Deliverables |
| --- | --- | --- |
| 1-2 | Canvas Foundation | Infinite pan/zoom, create nodes, drag to move. Dark mode UI. Feels magical. |
| 3-4 | Requirements | Rich text editor, attributes (type/priority/status), search/filter. Local storage. |
| 5-6 | Relationships + Polish | Drag-drop connections, relationship types, visual links. Platform vs project distinction (blue/orange). |

END OF MONTH 6: Working PLM system. 2-3 engineers using it for a real pilot project. Stakeholder demos show 'wow' factor.

## PHASE 2: REVENUE GENERATOR (Months 7-12)

July - December 2025

| Month | Focus | Deliverables |
| --- | --- | --- |
| 7-8 | AI Import | Upload PDF/Word → AI extracts requirements. Preview and edit before import. |
| 9-10 | Gap Analysis | Semantic matching against platform. Classify: Fully Covered / Minor Mod / Partial / New. |
| 11-12 | Smart Quoting | Effort estimation, cost calculation, generate professional PDF quote. Interactive customer portal. |

END OF YEAR 1: First real quotes generated. Sales team uses it for live RFQs. €750K annual value begins!

## PHASE 3: AUTOMATION (Months 13-24)

January 2026 - December 2026

| Quarter | Focus | Deliverables |
| --- | --- | --- |
| Q1 | Config Library | Platform component library. Searchable, filterable. Version management. |
| Q2 | Signal Mapping | Drag software signals → hardware I/O. Visual validation. AI suggests mappings. |
| Q3 | Code Generation | Generate CODESYS projects. Device tree, POUs, I/O mapping. Opens in IDE automatically. |
| Q4 | Test Automation | Auto-generate unit, functional, acceptance tests. Test scaffolding from configuration. |

END OF YEAR 2: Complete hardware config workflow. 10-minute PLC configuration. Engineers love it. 70% platform reuse achieved.

## PHASE 4: AI-NATIVE 2030 VISION (Months 25-36)

January 2027 - December 2027

| Quarter | Focus | Deliverables |
| --- | --- | --- |
| Q1 | AI Agents | Requirements Agent, Systems Agent, Test Agent. Suggest improvements, find gaps. |
| Q2 | Conversational UI | Natural language: 'Create motor control with safety' → AI suggests complete config. |
| Q3 | Predictive Features | Pattern recognition. Risk prediction. AI learns from field data. Suggests platform improvements. |
| Q4 | Ambient Intelligence | Meeting transcription → draft requirements. Sketch recognition. Self-healing docs. Background analysis. |

🎉 END OF 2027: 2030 VISION COMPLETE! 🎉

You now have the most advanced PLM system in existence.

# Critical Success Factors

## What Will Make or Break This

Challenge #1: Team Velocity - 6-month MVP requires strong team executing flawlessly.

Solution:

- Hire experienced engineers (React + backend), not juniors

- Full-time dedicated team (no split responsibilities)

- Weekly demos to keep momentum and catch issues early

Challenge #2: Scope Creep - Easy to add 'just one more feature' and slip timeline.

Solution:

- Product owner guards MVP scope ruthlessly

- 'Phase 1.5' list for features that barely miss cut

- Every feature request: 'Does this block pilot project use?' If no, defer.

Challenge #3: Technical Risk - Canvas performance, sync conflicts, AI accuracy.

Solution:

- Week 1-2: Prove canvas can handle 1000+ nodes at 60fps

- Month 4: Solve sync architecture before multiple users

- Month 8: Validate AI semantic matching accuracy >80%

## Success Criteria by Phase

| Phase | Success Metric | Measurement |
| --- | --- | --- |
| Phase 1 (Month 6) | System used for real work | 3+ engineers use daily for pilot project |
| Phase 2 (Month 12) | Smart Quoting generates revenue | 5+ real customer quotes, 1+ project won |
| Phase 3 (Month 24) | 10-minute PLC configuration | 10+ projects configured, code generated |
| Phase 4 (Month 36) | AI does 30% of routine work | Measured time savings, user satisfaction >80% |

# Team & Resource Requirements

## Team Size by Phase

| Phase | Team Composition | Total FTEs |
| --- | --- | --- |
| Phase 1 | 2 Full-Stack, 1 UX, 1 PO | 4 |
| Phase 2 | + 1 AI/ML Engineer | 5 |
| Phase 3 | + 1 PLC/Controls Expert, + 1 Full-Stack | 7 |
| Phase 4 | Same team (no additions) | 7 |

Why This Team Size Works:

- Months 1-6: Small focused team can move fast without coordination overhead

- Months 7-12: Add AI expert when Smart Quoting starts

- Months 13-24: Scale up for parallel hardware config work

- Months 25-36: Existing team handles AI features (no new hires)

YOU'RE READY TO START

Boss approved ✓

Timeline compressed ✓

Team size defined ✓

Challenges identified ✓

Let's build the future. Starting NOW.