# START HERE

Your Week 1 Action Plan

Boss said YES. Here's exactly what to do first.

# Week 1: Foundation

## Day 1: Monday - Team Assembly

- Hire/assign Product Owner: This person guards scope ruthlessly

- Identify 2 Full-Stack Engineers: React + Backend experience required

- Identify 1 UX Designer: Someone who can make things feel magical

- Block calendars: Full-time dedicated (no split responsibilities)

## Day 2: Tuesday - Infrastructure Setup

- Create GitHub repository: Private repo, invite team

- Setup hosting: Vercel (frontend) + Render/Railway (backend)

- CI/CD pipeline: GitHub Actions for auto-deploy on merge

- Dev environment: Everyone has React + Node.js + Neo4j running locally

## Day 3: Wednesday - Tech Stack Lock-In

| Component | Decision |
| --- | --- |
| Frontend Framework | React 18 + TypeScript |
| Canvas Rendering | Konva.js (try first) OR PixiJS (if perf issues) |
| Graph Visualization | React Flow (for relationship view) |
| Styling | TailwindCSS + Framer Motion (animations) |
| Backend Language | Python (FastAPI) OR Node.js (Express) - team preference |
| Database | Neo4j (graph) + PostgreSQL (metadata/users) |
| Local Storage | IndexedDB (Dexie.js wrapper) |

Create scaffold project with these choices. 'Hello World' deployed by end of day.

## Day 4: Thursday - Canvas Proof of Concept

- Goal: Prove we can do infinite pan/zoom at 60fps

- Create empty canvas: Black background, no grid

- Implement pan: Drag with mouse, two-finger touch

- Implement zoom: Mouse wheel, pinch gesture

- Test: Create 100 simple rectangles, verify smooth 60fps

## Day 5: Friday - First Demo!

- Morning: Add a few colored rectangles with labels

- Afternoon: Demo to boss + 3-5 engineers

- Goal: Show smooth pan/zoom. Get feedback. Build excitement.

- End of Week: Team celebrates first week, plans Week 2

# Week 2: Node Creation & Movement

Now that canvas works, add interaction:

- Monday-Tuesday: Right-click creates node, displays modal

- Wednesday-Thursday: Click-drag to move nodes smoothly

- Friday: Demo showing create + move + delete nodes

Key Principle:

Every Friday = Demo. This keeps momentum, catches problems early, and builds excitement.

# Critical Decisions You Must Make

## 1. Who is Product Owner?

This person decides what's in/out of MVP. Must be someone who: (a) Understands engineering workflow, (b) Can say NO to feature requests, (c) Has authority to make final decisions. Ideally: Engineering manager or senior engineer.

## 2. Full-Time or Part-Time Team?

STRONGLY RECOMMEND FULL-TIME. Part-time teams take 3-4x longer due to context switching. If you must do part-time, extend Phase 1 to 9-12 months.

## 3. Internal Team or Contractors?

Internal is better for long-term. But if hiring takes >2 months, consider 1-2 contractors for Phase 1 to maintain momentum. Transition to internal by Phase 2.

## 4. What's the Pilot Project?

Choose a REAL project starting in Month 3-4. Small-medium size (20-50 requirements). Engineering team uses PLM system for this project. This is how you discover what's missing.

# Your Success Checklist

| By When | Milestone |
| --- | --- |
| Week 1 | ☐ Team assembled, infrastructure ready, canvas prototype deployed |
| Week 2 | ☐ Create/move/delete nodes working smoothly |
| Month 2 | ☐ 1000+ nodes at 60fps proven, momentum animation feels great |
| Month 4 | ☐ Requirements editor complete, search/filter working |
| Month 6 | ☐ MVP COMPLETE: 3+ engineers using for pilot project |
| Month 12 | ☐ SMART QUOTING LIVE: First real customer quotes generated |

YOU'VE GOT THIS!

Boss approved. Timeline set. Team size defined.

You have complete documentation.

Now execute.

Start Monday. Build something amazing.