# 3-PERSON REALITY

Honest Assessment: You, Claude, Jaanus

Can we really build this with 3 people? Let's be real.

# The Brutal Truth

REALITY CHECK: I (Claude) am an AI language model. I cannot write code, design UIs, or build software. I can help you plan, explain concepts, generate code examples you can copy/paste, and answer questions. But I cannot be your full-stack developer. I'm a really good advisor and code assistant, not a team member who does the work.

# What You Actually Have

| Person | Actual Role | Time Commitment |
| --- | --- | --- |
| You | Product Owner + PLM Expert + AI/ML (part-time dev?) | Full-time (but split across many roles) |
| Claude (me) | AI Assistant (NOT a developer!) | Available 24/7 for advice/code examples |
| Jaanus | PLC Expert (Phase 3, months 13-24) | Part-time or full-time? |

Translation: You have 1-2 actual developers (you + maybe Jaanus).

# Realistic Timeline with 1-2 People

Let's recalculate assuming YOU are the primary developer, with my (Claude's) help as a code assistant and advisor.

| Phase | Original (4-7 people) | Realistic (1-2 people) |
| --- | --- | --- |
| Phase 1: MVP | 6 months | 12-18 months |
| Phase 2: Smart Quoting | 6 months | 12-18 months |
| Phase 3: Hardware Config | 12 months | 18-24 months |
| TOTAL | 3 years | 5-7 YEARS |

Why? Developer productivity is roughly linear with team size for projects like this. 1 developer ≈ 1/4 the velocity of 4 developers.

# What CAN Work: The Pragmatic Approach

GOOD NEWS: There IS a way to make this work with 3 people. But we need to be smart about scope and sequencing. Here's the realistic plan.

## Strategy 1: Start MUCH Smaller

Build in tiny vertical slices, not horizontal layers:

## Year 1: Ultra-Minimal Canvas (Months 1-12)

- Scope: Just canvas + basic requirements

- What you build:

- • Infinite canvas (pan/zoom)

- • Create requirement cards (simple text)

- • Drag to connect (basic relationships)

- • Local storage (no server yet)

- • Platform vs project colors (blue/orange)

- Goal: Prove the canvas UX is magical

- Reality check: This alone is 6-12 months for one developer

## Year 2: Smart Quoting Prototype (Months 13-24)

- Scope: Simplest version of gap analysis

- What you build:

- • Upload PDF, extract requirements (using existing library)

- • Use Claude API for semantic matching

- • Manual effort estimation (not AI at first)

- • Simple quote PDF generation

- Goal: Get ONE successful customer quote

- Reality check: This is another 9-12 months

## Year 3-4: Hardware Config (Months 25-48)

- Now Jaanus joins full-time

- You + Jaanus = 2 developers

- Build CODESYS generation

- Reality check: 18-24 months with 2 people

TOTAL REALISTIC TIMELINE: 4-5 YEARS

# Strategy 2: The Hybrid Approach (RECOMMENDED)

Use YOUR skills as product/PLM/AI expert + my (Claude's) help as code assistant, but acknowledge limitations and hire strategically.

## Phase 1: Just You + Claude (Months 1-6)

Build a working PROTOTYPE, not production system:

- Use no-code/low-code tools:

- • Excalidraw (open source) for canvas - just fork it!

- • Airtable or Notion for data storage (quick & dirty)

- • Make.com or Zapier for automation

- • Claude API for AI features

- Goal: Working demo in 3-6 months

- Cost: €50-200/month in tools, your time

## Phase 2: Prove Value, Then Hire (Months 7-12)

- Use prototype with 2-3 real projects

- Collect feedback, prove value

- THEN go to boss: 'Prototype works, we need 2 developers to build real system'

- Boss is MUCH more likely to approve after seeing working prototype

## Phase 3: Build For Real (Months 13+)

- Now you have budget for 2 developers

- They rebuild prototype properly (React, Neo4j, etc.)

- You remain product owner + domain expert

- Timeline: Back to 2-3 years for full system

# What I (Claude) Can Actually Do

Let's be clear about what kind of help I can provide as an AI assistant:

## ✓ What I CAN Do:

- Generate code examples: Complete React components, backend APIs, database queries

- Debug your code: Paste errors, I'll explain and suggest fixes

- Architecture advice: 'Should I use X or Y?' - I can explain tradeoffs

- Review your code: Show me code, I'll suggest improvements

- Explain concepts: 'How does WebSocket work?' - I teach

- Write documentation: README files, API docs, user guides

- Generate test data: Mock requirements, example projects

- Brainstorm solutions: 'How should I implement X?' - I suggest approaches

## ✗ What I CANNOT Do:

- Run code: I can't execute, test, or deploy anything

- Access your files: You must copy/paste code to me

- Use GitHub: Can't commit, push, create PRs

- Design UIs: I can suggest layouts but can't use design tools

- Be your team member: Can't attend meetings, work independently, or make decisions

- Replace a developer: I'm a powerful tool, not a person

Think of me as: Your very knowledgeable pair programming partner who's always available, but you're still the one typing.

# My Honest Recommendation

Based on 'You + Claude + Jaanus' reality, here's what I genuinely recommend:

## Option A: Prototype First (RECOMMENDED)

| Phase | What Happens |
| --- | --- |
| Months 1-3 | Fork Excalidraw. Add requirement cards. Use Airtable for data. |
| Months 4-6 | Add Claude API integration for semantic search. Use with 1 pilot project. |
| Month 6 | Demo working prototype to boss. Request 2 developers. |
| Months 7-18 | 2 new developers rebuild properly. You guide as product owner. |
| Months 19-36 | Add Smart Quoting, Hardware Config. Jaanus joins for CODESYS. |

Total time: 3 years from prototype to full system

Pros: Low risk, prove value before big investment, boss sees it working

## Option B: Just Build It Yourself

You code full-time, Jaanus joins later, I (Claude) help with code examples and architecture advice.

- Timeline: 4-6 years for full system

- Pros: You control everything, learn deeply, no hiring needed

- Cons: Very long timeline, high burnout risk, other work suffers

## Option C: Start Simple, Stay Simple

Build ONLY the Smart Quoting feature. Forget the full PLM for now.

- What you build: Upload PDF → AI gap analysis → Generate quote

- Timeline: 6-12 months

- Value: Immediate €750K revenue impact

- Why: Delivers 80% of business value in 20% of effort

# The Bottom Line

You CAN do this. But not in 6 months. Not with 3 people where one is an AI.

Realistic Paths Forward:

- Prototype First (6 months) → Then hire 2 developers → Full system (3 years total)

- Just Smart Quoting (12 months) → Immediate revenue, expand later

- Solo Development (4-6 years) → Very long but achievable

- Hire Now (2-3 years) → Back to original plan, but need budget approval

My sincere recommendation:

Build a working prototype in 6 months using low-code tools + my help. Use it with 2-3 projects. THEN go back to boss with proof it works and request real developers. This de-risks the investment and dramatically improves your chances of getting the team you need.

I'm here to help however you decide to proceed.

But let's be honest about what's realistic with current resources.

What would you like to do?