# PROTOTYPE ROADMAP

6-Month Plan: You + Claude

Build working prototype → Prove value → Get team

SMART DECISION! Let's build this! 🚀

# Strategy: Leverage Existing Tools

We're not building from scratch. We'll use existing open-source tools and glue them together. This is the fastest path to a working demo.

| Component | Tool We'll Use | Why |
| --- | --- | --- |
| Infinite Canvas | tldraw (React library) | Open source, React-based, actively maintained |
| Data Storage | JSON files (local) + GitHub | No backend needed for prototype |
| AI Features | Claude API directly | You already know how to use me! |
| PDF Processing | pdf.js or PyPDF2 | Standard libraries, well-documented |
| Hosting | Vercel (free tier) | One-click deploy, free for prototypes |

Monthly Cost: €0-50 (Claude API usage)

# 6-Month Timeline

January → June 2025

## Month 1: Canvas Foundation

Week 1: Setup & Learning

- Day 1-2: Setup development environment (Node.js, VS Code, Git)

- Day 3: Create new React app: npx create-react-app plm-prototype

- Day 4: Install tldraw: npm install tldraw

- Day 5: Basic tldraw canvas running locally

Deliverable: Blank canvas with pan/zoom working

Week 2: Custom Shapes

- Create custom 'Requirement Card' shape

- Add blue border for platform, orange for project

- Double-click card opens edit modal

- Save data to browser localStorage

Deliverable: Create/edit/delete requirement cards

Week 3-4: Connect & Persist

- Draw arrows between cards (tldraw has this built-in!)

- Export canvas to JSON file

- Import JSON file to restore canvas

- Deploy to Vercel (free hosting)

Deliverable: Working URL you can share with colleagues

## Month 2: Make It Pretty & Usable

Week 5: UI Polish

- Add dark mode (engineers love dark mode!)

- Toolbar with quick actions (create req, create platform, etc.)

- Better card layout (title, description, status badge)

Deliverable: Looks professional, not like a toy

Week 6-7: Attributes & Filtering

- Add requirement attributes: Type, Priority, Status

- Filter panel (show only platform, show only high priority, etc.)

- Search box (filter cards by text)

Deliverable: Can manage 50+ requirements easily

Week 8: First Real Use

- Pick a small project (20-30 requirements)

- Enter all requirements into prototype

- Link requirements to platform components

- Document pain points and missing features

Deliverable: YOU are using it for real work

## Month 3: Add Intelligence

Week 9-10: Claude API Integration

- Setup Claude API (you already have access!)

- Create backend API route (simple Express.js or Next.js API)

- Test: Send requirement text → Claude finds similar requirements

- Add 'Find Similar' button to requirement cards

Deliverable: AI-powered semantic search working

Week 11: Smart Suggestions

- When creating new requirement, Claude suggests:

- • Which platform components might help

- • Similar past requirements

- • Potential conflicts with existing requirements

Deliverable: System feels intelligent, not just a drawing tool

Week 12: Demo Month 3

- Demo to 2-3 engineers

- Show: Canvas, requirements, AI suggestions

- Collect feedback

- Iterate based on feedback

Deliverable: Other engineers are curious and want to try it

## Month 4: Gap Analysis Prototype

Week 13-14: PDF Import

- Add file upload button

- Use pdf.js to extract text from PDF

- Send text to Claude API: 'Extract requirements from this'

- Preview extracted requirements before adding to canvas

Deliverable: Upload PDF → Get requirements on canvas

Week 15: Coverage Analysis

- For each imported requirement, Claude API checks:

- • Does this match any existing platform component?

- • Match quality: High / Medium / Low / None

- Color-code requirements: Green=covered, Yellow=partial, Red=new

Deliverable: Visual gap analysis on canvas

Week 16: Manual Quoting

- Add effort estimation fields (you enter hours manually)

- Sum up total hours

- Simple quote export: Markdown or PDF

- Test with 1 real customer inquiry

Deliverable: First quote generated from prototype

## Month 5: Multi-User & Polish

Week 17-18: Pilot with 2-3 Engineers

- Get 2-3 engineers to use prototype daily

- They use it for current projects

- Collect feedback: What's missing? What's annoying?

- Fix top 3 pain points

Deliverable: Real usage data and testimonials

Week 19: Basic Collaboration

- Simple approach: Share JSON files via shared drive

- OR: GitHub integration (save canvas as .json in repo)

- Don't build real-time sync yet - too complex for prototype

Deliverable: Multiple people can work on same project

Week 20: Documentation

- Write README: How to use prototype

- Record 5-minute demo video

- Collect success metrics (hours saved, projects using it, etc.)

Deliverable: Package ready to present to boss

## Month 6: Present & Pitch

Week 21-22: Prepare Pitch

- Create pitch deck (10-15 slides):

- • Slide 1: Problem we're solving

- • Slide 2-5: Demo screenshots with annotations

- • Slide 6: Usage stats (X engineers, Y projects, Z hours saved)

- • Slide 7-8: User testimonials (quotes from pilot users)

- • Slide 9: What prototype can't do yet (needs real team)

- • Slide 10: Request: 2 full-time developers for 18 months

- • Slide 11: ROI projection (use business case doc numbers)

Deliverable: Polished pitch deck ready

Week 23: Present to Boss

- Schedule 1-hour meeting with boss

- 15 min: Show pitch deck

- 15 min: Live demo of prototype

- 15 min: Q&A

- 15 min: Discuss next steps

Goal: Get approval for 2 developers

Week 24: Transition Planning

- If approved: Start recruiting developers

- Document prototype codebase for handoff

- Create 'rebuild plan' - what to keep, what to rewrite

- Celebrate! 🎉

# Success Metrics to Track

Collect these numbers to prove value to your boss:

| Metric | How to Measure |
| --- | --- |
| Active Users | Count: How many engineers used it at least once/week in Month 5-6? |
| Projects | How many real projects have requirements in the prototype? |
| Requirements | Total number of requirement cards created |
| Time Saved | Ask users: 'How much time did this save vs your old process?' Estimate conservatively. |
| Testimonials | Get 2-3 quotes from users: 'This helped me...' 'I wish we had...' 'Before this, I...' |

Goal by Month 6:

- 3+ active users

- 2+ projects fully documented

- 100+ requirements in system

- 10+ hours saved (documented)

- 3 positive testimonials

# How I (Claude) Will Help

Throughout this 6-month journey, here's how to use me effectively:

## Week by Week Support

Every Monday Morning:

- Ask me: 'What should I focus on this week?'

- I'll review the roadmap and give you 2-3 concrete tasks

When Stuck on Code:

- Paste your code + error message

- I'll explain what's wrong and give you fixed code to copy

When Learning Something New:

- Ask me: 'How do I [specific task] in [technology]?'

- I'll give you a complete working example with explanations

When Making Decisions:

- Ask me: 'Should I use X or Y for [purpose]?'

- I'll explain pros/cons and recommend the best choice for prototypes

Every Friday Afternoon:

- Ask me: 'Review my week - what did I accomplish?'

- I'll help you reflect and plan next week

## Specific Code Examples I'll Give You

- Week 1: Complete tldraw setup code

- Week 2: Custom shape component for requirement cards

- Week 3: Export/import JSON code

- Week 5: Dark mode toggle implementation

- Week 6: Filter panel with React hooks

- Week 9: Claude API integration (fetch call + parsing)

- Week 13: PDF text extraction with pdf.js

- Week 16: Simple PDF generation for quotes

YOU'RE NOT ALONE IN THIS

I'm with you every step of the way.

Ask me anything, anytime. Let's build this together!

Ready to start Week 1? 🚀